# Production Testing Handoff Report (Frontend-Only)

Date: May 8, 2026

Project: BilliardsLadder (ActionLadder platform)

Prepared for:

UI/UX Designer Tester

Full-Stack Developer Tester (executing tests through frontend only)

## 1) Purpose

This guide ensures both testers work fast and in scope by defining:

What BilliardsLadder is and what users do in it

Which frontend-visible features are currently wired and worth testing now

Which areas are integration-gated and should be marked Blocked (not chased)

Exactly how each tester should test and report outcomes

## 2) Important Scope Rule: Frontend-Only Testing

This test cycle is browser-first and frontend-only.

Allowed:

In-app navigation and user flows

Browser DevTools (Console + Network tabs) for evidence

Multi-role sign-in testing through the UI

UI-driven payment and integration entry points

Not allowed for this cycle:

Direct API testing via Postman/curl

Direct DB checks

Server code changes during test execution

If a flow fails and root cause is uncertain, report it as observed-from-frontend with DevTools evidence.

## 3) Product Snapshot (What It Does)

BilliardsLadder is a competitive billiards platform with:

Ladder play (9ft, 8ft, 7ft divisions)

Rookie section and challenge workflows

Tournaments, teams, standings, and community modules

Subscription/billing paths and operator/admin tooling

Media, file manager, and AI-assisted features

## 4) Role-Specific Test Charters

### A) UI/UX Designer Tester Charter

Primary goal: validate product quality as experienced by real users.

Focus areas:

Navigation clarity and menu discoverability

Layout consistency across major tabs

Responsive behavior: desktop, tablet, mobile breakpoints

Form experience: labels, helper text, errors, empty/loading states

Readability and accessibility basics (contrast, focus order, keyboard reachability)

Visual trust in critical flows (auth, checkout, admin operations)

Output expected from UI/UX tester:

UX issue log with screenshots and short videos

Priority by user impact (high-friction first)

Suggested UX fix per issue (one-line recommendation)

### B) Full-Stack Developer Tester Charter (Frontend Execution)

Primary goal: validate functional correctness through UI behavior only.

Focus areas:

End-to-end UI flows complete without dead ends

Protected route behavior (redirects, role-gated visibility)

Frontend data lifecycle: create/edit/view states reflected correctly

Network result quality from browser perspective (status codes, payload shape, error handling)

Integration entry points (billing, AI, file upload) tested via UI and classified correctly when gated

Output expected from full-stack tester:

Functional bug reports with deterministic repro steps

DevTools evidence (failed request path/status/response summary)

Suspected layer from frontend observation (UI logic, API contract mismatch, config/integration)

## 5) Frontend Feature Inventory to Test Now

These are currently visible/wired in app navigation and should be prioritized.

Auth pages and protected tab redirects

Dashboard and player panels

Ladder tabs: 9ft, 8ft, 7ft, Rookie

Challenge modules: challenge matches and challenge calendar

Tournament modules: tournaments, brackets, special games

Team modules: team management, team matches, team challenges

Standings modules: league standings, match divisions

Community modules: players, sportsmanship, bounties, charity

Media modules: live stream, poster generator, AI features

Finance modules: player subscription, checkout, operator subscriptions, monetization dashboard

Operations modules: QR registration, operator settings, revenue configuration, training rewards admin, admin dashboard

File manager flows

## 6) Integration-Gated Features (Mark Blocked If Prereqs Missing)

Do not over-invest debugging these if environment prerequisites are not confirmed.

Stripe live checkout/subscription completion

Webhook-dependent subscription state updates

AI output endpoints

Email-dependent verification/recovery flows

Object storage upload/share behavior

Role-restricted pages when required accounts are unavailable

## 7) Assignment Split (Who Tests What First)

UI/UX Designer tester first-pass ownership:

Auth UX, navigation, responsiveness, form usability

Dashboard readability and hierarchy

Ladder/challenge/tournament usability and clarity

Operations/admin visual complexity and clarity

Full-stack tester first-pass ownership:

Role-gated navigation behavior

Functional completion of core flows in each module

Finance and file manager behavior from frontend evidence

Error handling and fallback behavior surfaced in UI

Shared retest ownership:

Critical and high severity defects

Any module changed after fixes

## 8) Required Frontend-Only Test Sequence

Access smoke

Open app as anonymous user

Verify login/signup and protected-tab redirects

Role smoke

Test PLAYER journey

Test OPERATOR or TRUSTEE/OWNER journey (if account exists)

Module deep dives

Run module list in Section 5

Record Pass / Partial / Fail / Blocked per module

Regression sweep

Re-run only impacted user flows after fixes

## 9) Mandatory Reporting Format

All reports must be written from frontend observation.

### A) Feature Test Record (Pass or Fail)

Feature used:

Tester role: UI/UX or Full-Stack

User account role: Anonymous / PLAYER / STAFF / OPERATOR / TRUSTEE / OWNER

URL/screen:

Preconditions:

Steps:

Expected UI behavior:

Actual UI behavior:

Network/console evidence (if relevant):

Result: Pass / Partial / Fail / Blocked

### B) Bug Record (Failure)

Title:

Severity: Critical / High / Medium / Low

Module:

Repro steps:

Expected result:

Actual result:

Frequency: Always / Intermittent

Browser + device:

Account role used:

Evidence links (screenshots/video):

DevTools notes (request path, status, key response/error):

Suspected layer (frontend view): UI / API / Config / Integration

## 10) Severity Rules

Critical: production-blocking flow failure, broken auth/payment access, or severe security concern visible in UI

High: core workflow cannot be completed for target role

Medium: workflow completes with significant friction or inconsistent behavior

Low: cosmetic or minor UX issue with low operational impact

## 11) Daily Output Required from Both Testers

Modules tested today (count + names)

Pass / Partial / Fail / Blocked totals

Top 5 issues by severity

Blocked items due to missing configuration/roles

Recommendation: continue testing / hold / ready for next stage

## 12) Quick Start Checklist

Read this report and confirm role charter

Confirm available test accounts by role

Start with Section 8 sequence

Use Section 9 templates for every module tested

Submit end-of-day summary using Section 11

----------------------------------------

This report is intentionally frontend-only for this phase. Any backend assumptions must be labeled as suspected, not confirmed, unless validated by engineering follow-up.